|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| **PROJECT CHARTER** | | | | | | | |
| **PROJECT NAME** | | **DATE** | **AREA OF FOCUS** | | | | |
| Location Based Blog | | 15.10.2021 | New Blog Site Development | | | | |
| **BUSINESS CASE** | | **SCOPE** | | | | | |
| Current structure of blogs doesn’t let travelers share their trips as they live them. This project aims to solve this issue by making a blog structure based on locations of trips. | | **IN SCOPE** | | **IN SCOPE** | | | **OUT OF SCOPE** |
| Website | |  | | | Location detection |
| Blog structure | |  | | | App development |
| Location search engine | |  | | |  |
| **KEY DELIVERABLES** | | | | | |
| Blog structure | | | User Profiles | | |
| Location based posts | | | Website front-end | | |
| Location or Tag based searchs | | | Trips from post groups | | |
| **MEASURABLE GOAL** | | **TIMELINE** | | | | | |
| Project Plan | 9.11.2021 | **ACTIONS/MILESTONES** | | | | **TARGET DATE** | |
| Structural Design | 14.12.2021 | Create a project plan | | | | 9.11.2021 | |
| Implementation | 28.12.2021 | Finalize project plan | | | | 14.11.2021 | |
| Website | 4.01.2022 | Created blog structure design outline | | | | 14.12.2021 | |
| Final Project | 11.01.2022 | Created website design outline | | | | 14.12.2021 | |
| **PROJECT MANAGER** | | Finalized structure and website design | | | | 20.12.2021 | |
| Caner Coşkun | | Created a basic working blog site | | | | 4.01.2022 | |
| **SPONSOR** | | Created front-end for website | | | | 4.01.2022 | |
| Semih Cokceken | | Finalize Project | | | | 11.01.2022 | |